## Slide 1: Capstone
By Akshay Bhasin

## Slide 2: Topic
Explore the key factors to success in ranked matches with people who play the character Nasus in League of Legends
Success is determined by match outcome (Win = Success)
The factors come from match summary data for only that player

## Slide 3: Data Collection - Overview
The data came from the developer API using 4 request URLs:
  https://na1.api.riotgames.com/lol/league-exp/v4/entries/{queue}/{tier}/{division}
  https://na1.api.riotgames.com /lol/league/v4/entries/by-summoner/{encryptedSummonerId} https://na1.api.riotgames.com/lol/match/v4/matchlists/by-account/{encryptedAccountId}
  https://na1.api.riotgames.com/lol/match/v4/matchlists/by-account/{encryptedAccountId}
  https://na1.api.riotgames.com/lol/match/v4/matches/{matchId}

## Slide 4: Data Collection - Steps
Requested and Obtained an API key from developers and explored API documentation.
From first URL, requested all ranked matches by tier and division and received all encrypted summoner IDs
From the second URL, used the encrypted summoner IDs to request for encrypted account IDs
From the third URL, used account IDs, champion filter and match type filter to request for ranked gameIDs (which is the match ID) which contained Nasus
From the fourth URL, used the game IDs to request for end of match data for each match

## Slide 5: Data Descriptions
See “Data Descriptions.xlsx”
Total Data Points = 13,457
Total Columns = 131

## Slide 6: Clean-up and Modelling Progress
Removed all unnecessary columns listed in the excel file (down to 88 features)
Still need to edit certain features
No Modelling progress yet
Planned Models:
  Logistic Regression
  Decision Tree Classifier
  KNN Classifier
  Bagging (KNN Classifier)
  Random Forest

## Slide 7: Action Plan
31 Aug. – 1 Sep.
Create the final Dataframe
2–3 Sep.
Logistic Regression Model and Evaluation
4–5 Sep.
“Big Data Wrangling With Google Books Ngrams”
6–8 Sep.
KNN and Bagging Models and Evaluation
9–11 Sep.
Decision Tree and Random Forest Models And Evaluation
12–13 Sep.
Report and Presentation Prep